Legend: Structured Tech Stack Format

- 1. -> Primary System / Program Layer

  - (e.g. Pipedrive, Acuity, Aircall, Zoom)

- a. -> Feature Category / Functional Layer

  - High-level functionality within that system

- (e.g. Appointment mapping, Product sync, Sales Inbox)

- i. -> Descriptor Layer (Status or Context)

  - Explains current behavior, planned work, or known gaps

- Labels used:

  - Current: -> Feature is live and in use

  - Gaps: -> Known issue or shortfall

  - Planned: -> Feature in pipeline

- i.1, ii.2 -> Supporting Details

  - Sub-steps, implementation logic, or performance notes

------------------------------------------------------
TLRC Tech Stack's multilevel nested bullet hierarchy - Features & Connections - confirmed tech stack Programs -> Features -> Development -> Staging/Testing -> Deployment/Live

- Pipedrive (CRM core)

  - Central hub for all patient contact data, sales pipeline tracking, and deal management.

    - Stores contacts, deals, activities, emails, docs, products, dashboards. Pipelines: Discovery Call -> Initial Consult -> Package (Thyroid T2 / BodyBoss / Freedom Formula).

  - Activities from Acuity populate practitioner schedules

  - Sales Inbox (shared Gmail) lives in PD; Google Drive documents merge PD fields (e.g., Treatment Plans, Blood Collection Forms).

  - Products/orders synced from WooCommerce via Make; revenue widgets emerging.

  - Custom fields link to Patient Bank for lab “Sample Received/Tested” dates.

    - Patient Bank status fields (DOB/ID to PB; Sample Arrival/Testing Completed to PD).

  - Dashboards: DC metrics, product revenue, packages; reporting depends on pipeline hygiene.

  - Click-to-call and SMS via Aircall (calls/texts auto-logged to Pipedrive timeline).

    - Aircall call/SMS logs attach to timelines.

  - Embedded LeadBooster Chatbot on website for lead capture (chat logs attach to contact).

  - Uses Google Drive for docs (templates like Treatment Plans auto-merge patient data).

    - Current: Multi-pipeline flow (Discovery Call -> Initial Consult -> Treatment Package) is tracked in Pipedrive. Activities, emails, and notes (pasted from Heidi) are centralized.

      - Sales Inbox is actively used for support comms. Product sync is in place (revenue visibility improving).

    - Gaps: Some deals not updated (e.g. DC no-shows left open) and duplicate IC deals from unpaid bookings skew reports.

    - Maintenance stage after packages isn’t formally tracked. Dashboards vary by user behavior.

    - Planned: Refine pipeline logic – e.g. only create IC deal after payment (“IC – Paid” stage or hold unpaid in separate bucket).

      - Add person labels for lifecycle stage (No Package/In Package/On Maintenance, etc.).

      - Improve Products UI in Pipedrive to list all past orders per patient.

      - Clean up legacy pipelines and enforce follow-up discipline (no-show closure, next-task on every hot lead).

  - Feature: “DC tag counts shown in PD Insights/Reporting”

    - Planned: Mirror Acuity DC tag counts into PD dashboards

  - BUGS AND DEFECTS:

    - Recurring 500 Errors on HealthHub Checkout:

      - Followed up with Web Dev

    - Checkout / Authentication Flows

      - Gaps: Recurring 500 Errors on checkout; “login loop” redirects after payment; cart emptied when cache cleared; checkout button missing.

      - Multiple patient/staff reports (Oct → Nov 2025) show card fields blank, payment box greyed-out, or redirect to login after entering card details.

        - Failures traced to recent eWay Shared-Page updates and Woo/HH plugin migrations (confirmed post-release from tech-support)

    - Payment Gateway Integration (eWay / Afterpay)

      - Gaps: Duplicate charges and refund failures.

      - Hana / Ada (Erika Frances) – patient charged 4×; refund attempt froze page. Emma – “Payment declined” error but card debited.

        - Errors follow eWay setting modifications and plugin updates without recorded rollback plan.

    - Content Playback / Course Embedding

      - Gaps: Mobile (iPhone) video privacy restriction error still active.

      - Emma (Esther Goodhew case) — “privacy settings do not allow you to watch this video.”

        - Occurs in AccessAlly embed within HealthHub; not resolved or verified by IT.

    - Data Sync / Integration Paths

      - Gaps: Woo -> Keap -> Pipedrive sync incomplete for package and payment records.

      - Renee Tanner report — packages missing in Keap 90-day report; Miggy confirmed pipeline delay.

        - Keap API field corruption still present (from 5-min SMS audit).

    - UI / Plugin Stability (Post-Migration)

      - Gaps: Chat widget disabled; Elementor layout inconsistencies; slow page load from plugin stack.

      - SiteGround migration introduced missing widgets and periodic timeouts (Oct 23 -> Nov 6 2025).

        - 500-error reoccurs after plugin updates; awaiting UX and performance fix for Web Dev

    - Role-Based Access Controls (Product Visibility)

      - Gaps: Access control feature undeployed; current live behavior inconsistently restricts product pages. Several “Customer” users experience login redirects or blank pages when accessing /product/ URLs.

      - Root cause: partial role enforcement logic active pre-deployment, no environment-parity testing, and missing redirect UX configuration.

        - Implement page-level restrictions (/Testing, /Packages) for Customer role; retain Compounding and Supplements access.

        - End-to-end testing pending for Customer vs Practitioner accounts; training and redirect UX in draft.

- Acuity Scheduling

  - All bookings -> PD Activities; confirmation emails carry Zoom links.

  - Appointment types mapped to PD activity types (DC, IC, Follow-up).

  - Payment-gated IC booking is a defined action item (no pay, no booking or “IC-Unpaid” bucket).

    - Current: Acuity is the source of truth for all practitioner and patient bookings; it pushes new appointments to Pipedrive so clinicians see them in their PD calendars. Zoom links are auto-included in customer confirmations via Acuity.

    - Planned: Enable booking directly from Pipedrive’s calendar (write-back to Acuity)

      - Enforce payment before booking Initial Consult. Adjust booking scripts/automation to remove “pay later” option or funnel unpaid ICs into a follow-up queue.

  - UX Fix: “Acuity drag reschedules don’t sync back to PD activities”

    - Gaps: Reschedules via drag-drop in Acuity do not update PD

- Aircall (Voice/SMS)

  - Click-to-call and click-to-SMS inside PD; calls/SMS logged to PD.

  - Replace legacy Admunsen IVR; consolidate SMS under Aircall (deboard SMS Broadcast).

    - Current: Integrated with Pipedrive for one-click calls/SMS; auto-logs communication to the contact record BUT it needs to be 2-way click calls/SMS

    - Planned: Replace Amundsen IVR with Aircall-native menu. Decommission legacy SMS Broadcast tool and shift all mass texting to Aircall.

  - UX Fix: “Aircall tag pushed to correct PD Deal”

    - Planned: Ensure call tags route to active PD deal (not lead or inactive)

  - BUGS AND DEFECTS:

    - Integration Bug -

      - Click-to-call/SMS inside PD not reliably functioning (sometimes fails to open Aircall).

        - Not listed under “Bugs,” but the Current note explicitly says it “needs to be 2-way click calls/SMS.”

    - Logging Defect

      - Outgoing SMS not logged to PD; only replies appear.

        - Gap implied under Aircall: 2-way logging missing.

    - Tag/Disposition Mismatch

      - Aircall call tags (“Booked Paid in Full”) don’t map to PD deal statuses (“Won/Lost”).

        - UX Fix in Planned: “Aircall tag pushed to correct PD Deal.”

    - Duplicate Number Bug

      - Aircall dialer from PD shows multiple duplicates of the same phone number.

        - Not documented as bug, but observed defect not yet marked in stack.

    - General UX Limitation

      - Requires Chrome extension workaround.

        - Not documented; workaround used until 2-way link stabilized.

      - Address Handling (Phone Orders)

        - Gaps: Address line 1 wiped after processing

        - Gen (Ada verified) reports first line of billing / shipping address disappears after order submission via Phone Orders.

        - Confirmed repeat defect (Oct 27 -> Nov 3). Not yet patched in current build.

      - Access / Authorization and Login State

        - Gaps: Login loops on patient portal and admin profiles (“Welcome to your Health Hub” redirect).

        - Reported by Zoe Jordan, Ada (Skye Close), Breianna (Amy Stewart). Password resets do not resolve issue.

        - Occurs after account login -> page click returns to login; staging repro inconclusive due to environment parity gap.

- Zoom

  - Links generated/sent via Acuity; Avoma ingests meetings for analysis.

    - Current: Used for virtual appointments. Integrated with Avoma for meeting transcription and call scoring.

    - Planned: Enable one-click “Join Zoom” from Pipedrive; embed meeting links in PD templates.

  - Planned: add Zoom join links to PD activities + PD email templates.

- Heidi (Clinical notes & Treatment Plans)

  - Practitioners author notes/TP in Heidi; currently pasted into PD.

  - Two-way API bridge in progress: push notes/TP -> PD; pull PD context/appointments -> Heidi.

    - Current: Used for consult documentation; manual transfer to PD.

    - Planned: Complete API sync; evaluate internal notes system to eventually replace Heidi.

- Avoma (AI coaching)

  - Auto-imports Zoom DC/IC calls; scorecards used for coaching cadence; target to use scores (≥4/5) in KPIs.

    - Current: Scorecards used for IC/DC team QA; tracked in Avoma.

    - Planned: Integrate scores with KPIs; embed into PD dashboards.

  - Coaching cadence: IC team reviewed Mondays, DC team Wednesdays.

- WooCommerce + WordPress (HealthHub)

  - WooCommerce orders sync to PD + Outstanding Patient Samples sheet (via Make).

  - ~350 products; payment gateways: eWAY + Afterpay.

  - Integrated with ShipStation for shipping labels + fulfillment.

  - Site hosted on SiteGround; post-migration: chat disabled, UX issues noted.

    - Planned: restore live chat; refine intake form UX; optimize plugin load.

  - Patient forms embed Pipedrive forms.

    - Current: Fully functional; used for product sales, lead capture, and HealthHub content.

    - Planned: Improve form UX, relaunch chat (LeadBooster), trim plugin load.

  - Feature: “IC payments from Acuity pushed into HH”

    - Planned: Reflect IC payment status in HH from Acuity

  - Planned – Role-Based Product Access:

    - Implement access restrictions on /product/ pages based on user role.

      - “Customer” users will be restricted from accessing products under Testing or Packages categories, while Compounding and Supplements remain visible.

      - Full end-to-end testing is planned for both customer and practitioner accounts to validate checkout/payment flows.

      - UX documentation and CS training will be required to manage redirects and access guidance, particularly for patients needing practitioner-led payment flows.

- ShipStation (Dispensary/shipping)

  - Syncs with WooCommerce; automates shipping labels + tracking.

    - Current: Used by dispensary for AusPost shipping.

    - Planned: Automate PO generation, add return label workflows.

      - Enable auto-print, PO tracking, return automation.

- Patient Bank (Labs)

  - PB stores lab results; outputs PDFs to Google Drive.

  - Manual upload into PD; DOB/ID and lab status manually added to PD.

    - Current: Status fields in PD populated manually.

    - Planned: automate PDF -> PD; field sync DOB/ID PB<->PD; trigger booking comms on lab completion.

      - Auto-sync PDFs and lab dates (Sample Arrival/Tested) between PB <-> PD.

- Gmail + Google Drive

  - Gmail (shared) powers Sales Inbox in PD.

    - PD templates (TPs, Blood Collection) auto-merge; Sales Inbox integrates shared Gmail; Drive stores lab PDFs; ensure unified access via PD.

  - Multiple Make/Zapier automations for inbound addresses (bookings@, info@, support@, teamlucy@) to PD

  - Drive holds templates (TPs, forms) that merge PD fields.

    - Current: Centralized support inbox and document storage.

    - Planned: Audit access and streamline Drive storage hierarchy.

- Keap (legacy marketing automation)

  - Hundreds of funnels; active Zaps for contact tags (e.g., 30-min DC, Leads, Reschedules), marketing reports (No-Show/15-min/Cancels), invoices to Xero, course creation via Passion.io; plan to deboard SMS Broadcast to Aircall.

  - Used for email nurtures (e.g. Testing-only purchasers).

    - Current: Tags and email campaigns in dev.

    - Planned: PD stage -> tag sync + HealthHub integration.

  - Planned: PD -> Keap product sync (Phase 2)

    - Sync product orders from PD -> Keap

- AccessAlly (Membership & Courses)

  - Hosts practitioner training + patient HealthHub Plus content.

  - Integrated with WordPress; WP Fusion likely used for CRM tag sync.

  - WP Fusion troubleshooting resolved; no expansion planned currently.

  - Plugin on WP to deliver HealthHub content.

    - Current: Active.

    - Planned: Sync course access tags with Keap.

- Xero (Accounting)

  - Woo -> Keap -> Zapier -> Xero (for invoicing).

    - Woo -> Xero plugin pushes order/payment data; Keap -> Xero invoices via Zapier; periodic re-auth needed on API change.

    - Current: Keap plugin used; API tokens occasionally require re-auth.

    - Planned: Stabilize API connections and improve transaction tagging.

- Google Sheets / Reporting

  - Targets include Outstanding Patient Samples (Orders -> Sheet -> PD), Compounding Report (Woo->DataStore->Sheet), Discovery Call bookings, marketing reports.

    - Current: Used for operational exports and team references.

    - Planned: Expand reporting automation for visibility.

    - Gaps: (under Google Sheets Reporting) -

      - DOB field may misconvert during import from Patient Bank to Outstanding list (UTC offset error under test).

      - Sale Date format inconsistencies (reverts to US MM/DD/YYYY on some rows) - standardization required.

- Slack (security/ops comms)

  - Centralized 2FA relay via Twili->Slack (in plan); ShipStation notifications/2FA to Slack also referenced.

- Big Tin Can / Brainshark (LMS)

  - Role-play & training; plan to sync progress with Avoma; setup HH training and explore integrations.

    - Staff training via role-play, video, and Avoma playback. Current: Used for onboarding.

      - Planned: Explore deeper Avoma sync, embed HealthHub curriculum and integration in Slack

- Deputy (staff scheduling/HR)

  - Used for rosters/time; plan to integrate with Acuity and evaluate as staff single source of truth.

    - Current: Reference point only.

    - Planned: Integrate with Acuity for unified schedule source of truth.

- HealthHub Mobile App

  - Companion app to AccessAlly; content mirror of site.

    - Current: Live but promotion paused.

    - Planned: Ensure full content parity then relaunch.

- WP Fusion

  - Middleware plugin connecting WP <-> Keap/PD.

    - Current: Used in HealthHub and course access control.

    - Planned: Expand tag syncing logic.

- Slack (internal comms)

  - Used for 2FA relay, shift updates, internal alerts.

    - Current: Central team messaging hub.

    - Planned: Pipe system notifications into Slack (e.g. ShipStation alerts).